MOTION CAPTURE PRODUCTION CHECKLIST

# OPEN STANCE

Optical marker suit capture and animation coverage for Open Stance Gyeorugi.

| VERSION | UPDATED | CHECKLIST ROWS | M1 | M2 | v1.0 | FUTURE |
| --- | --- | --- | --- | --- | --- | --- |
| 0.5 draft | 2026-10-29 | 288 | 29 | 44 | 189 | 26 |

Gameplay scope follows Docs/GDD_Open_Stance.docx v0.11 (2026-10-16). Optical marker suit capture is the production method selected on 2026-10-29; this supersedes the undecided capture-method text in GDD 16.1 and 18.1. M1 and M2 are early delivery priorities within v1.0; Future work never blocks them.

CONTENTS

HOW TO USE THIS LIST	3

SUMMARY BY CATEGORY	6

1   CALIBRATION AND REFERENCE	7

2   READY STANCES, IDLES AND GUARDS	8

3   FOOTWORK AND MOVEMENT	10

4   CHAMBERS	12

5   KICKS	14

6   PUNCHES AND FEINTS	18

7   DEFENSE AND CLINCH	19

8   HIT REACTIONS	21

9   FALLS, KNOCKDOWNS AND GET-UPS	22

10   TRANSITIONS AND RECOVERY	23

11   MATCH CEREMONY AND FLOW	25

12   RESULTS AND CELEBRATIONS	27

13   FATIGUE AND STAMINA	28

14   REFEREE AND OFFICIALS	29

15   COACH AND CORNER	31

16   MENUS AND CAREER (OUT OF GEAR)	32

17   TRAINING DRILLS	33

18   CROWDS AND FUTURE SPARRING FORMATS	35

19   SLIDING STRIKE VARIATIONS	36

CAPTURE SESSION LOG	38

CAPTURE REFERENCES	39

# HOW TO USE THIS LIST

## CHECKBOXES

| COLUMN | TICK IT WHEN |
| --- | --- |
| Recorded | Every required variant has a usable take and a verified backup. For derived rows marked N/A, record the source clip IDs instead. Calibration rows use In engine = N/A. |
| Cleaned | Select and trim the take, correct marker labels and gaps before skeletal cleanup, then check contacts, pivots, spins and state endpoints. Derived rows require the assembled animation to pass the same checks. |
| In engine | Baked and retargeted to the matching skeleton; named correctly; tested in the relevant Montage, Blend Space or animation layer, including body, gear and transitions. Reference video alone is not completion. |

## PHASES

M1  Proof of concept (GDD 19 and 20.1): optical pipeline test, fighting idle, movement, visible stance switch, roundhouse, side/cut and spin side kick. Test spin hook tracking early; one captured roundhouse must replay in Unreal.

M2  Basic local match: lead/rear options, head kicks, punch, guards, reactions, clinch entry and separation, and match flow. If spins or jumps cannot be captured cleanly, use the GDD 16.4 and 20.1 placeholder fallback.

v1.0  Remaining capstone animation coverage: mapped techniques, all four guards, knockdowns, ceremony, officials, Career, grading, podium, menus and crowds. Jump variants normally reuse grounded captures plus shared launch and landing animation (GDD 16.4).

FUTURE  After v1.0: unmapped techniques and clinch actions (GDD 9.4), video review, additional podium poses, team events, para and youth sets, and commentary. Do not schedule these before core coverage.

## VARIANT SHORTHAND

| TERM | MEANING |
| --- | --- |
| Left Lead & Right Lead | Capture Left Lead and Right Lead. Use the performer's left/right, not screen direction. Validate any approved mirroring for secondary motion in engine. |
| Lead leg & Rear leg | Front and back leg in each stance: four variant combinations before targets, movement and outcomes. A variant may need several takes; this is not a four-take session estimate. |
| Spin from Left Lead & Right Lead | Turning technique started from each stance; the spin direction follows the stance. |
| Front, Left, Right, Back | Incoming direction for a reaction. This does not make an illegal contact a scoring target; label legal and foul reactions separately. |
| Loop | Capture several clean cycles. Trim and match pose, foot contacts and bounce phase in cleanup; raw first and last frames need not match exactly. |
| Two performers | Capture both roles with distinct calibrated subjects only after a visibility test. Otherwise capture roles separately with shared floor marks, distance, timing and reference video; align contacts in cleanup. |

## CAPTURE RULES FOR EVERY TAKE

- Use a fitted optical marker suit. The lab operator confirms the actual full-body marker template, anatomical placement and solver. Docs/Mocap_Marker_Set.md proposes 41 markers; it is not a confirmed lab template. Extra foot markers help only if the solve uses them.

- Before performers start, the lab operator calibrates the camera volume and floor and checks the working area for marker visibility. Confirm camera coverage and suitable capture settings with a slow and a full-speed kick, turn and jump; record the actual rate and settings rather than assuming a rate.

- Calibrate each subject at the start of the session using the lab template's required static pose and ROM. T- and A-poses below are references unless the lab specifies them for calibration. Repeat subject calibration if marker placement changes; keep the subject/template with its trials.

- Performers wear the marker suit for every category. Dobok, match gear, coach clothes and referee uniform describe the final character appearance. For gear handling, use a real or stand-in prop only after testing clearance and marker visibility; never cover required markers.

- Slate the session date, performer/subject, shot ID, full variant, take and calibration reference in the trial name/log and reference video. Sync reference cameras to optical trials with a visible clap or stomp, or verified timecode.

- Capture about one second of pre-roll and post-roll in the required source and destination states. Combat clips usually return to guard; chambers, holds, falls, get-ups and ceremony use their listed endpoints. Keep continuous bounce cycles for loop trimming.

- Capture 3-5 takes for each required variant as a starting plan; inspect a trial before repeating a block. Keep natural acceleration and impact timing. Log the selected take and pickups needed.

- Retarget across the five GDD body types, checking Compact (165 cm) and Tall (192 cm) first. Also test every shipping male/female target: the current library has nine presets. Check foot contacts, reach, joints, gear clearance and root motion.

- Capture stationary and sliding versions of mapped kicks and punches (GDD 7.4). Section 19 gives explicit sliding rows and all eight direction codes. Keep the listed stance, striking leg/hand and target; record the actual root and foot travel rather than translating a stationary clip over planted feet.

- Capture plausible bounce/chamber starts, rechambers and forward/back/switched landings for each technique. Do not require every landing or a static chamber for every spin/jump. Share transitions and log source clip IDs; do not duplicate the same recording for CHM, KCK and TRN rows.

- Jump side, roundhouse, hook, axe and spin hook are derived from their grounded technique plus shared launch/landing (TRN-12). Keep their rows for assembly and engine acceptance; bespoke jump captures are optional pickups if reuse fails. The Tornado Kick requires its own capture.

- Record front and side reference video where practical; these cameras are references, not the optical solve. Log frame rate and sync offset. Record contact frames, planted feet, lift-off/landing and turns for cleanup.

- Inspect marker reconstruction, swaps and gaps before leaving the lab, especially during crossed limbs, spins, high kicks, floor work, props and partner contact. Fix labels before filling gaps; re-record obscured impact or landing when a credible solve cannot be recovered.

- Evaluate supporting-foot pivot, hip rotation, chamber, extension, rechamber, balance, landing and root trajectory. Do not smooth away kick acceleration or lock a foot that should pivot.

- The proposed body marker set does not capture finger articulation, toe curl or facial expressions. Hand-key these or use separate capture. This applies to fists, belt tying, glove/helmet handling, referee finger counts, clapping, speech and expressions.

- Falls use crash mats and performers able to fall safely; use controlled pad contact or acted reactions. Do not strike heads or groins to obtain reactions. Check mat/prop height and marker clearance before floor or partner work.

- Before leaving the lab, back up raw trials, calibrated subjects/templates, labeled processed calibration and motion C3D, reference videos, placement diagram, measurements and session settings. Collect solved skeleton FBX if available. Log units, axes, FPS and frame range.

- Prove one trial end to end: inspect the source solve, clean and bake in MotionBuilder, import to the matching MetaHuman skeleton or retarget a separate source, then save/reopen in Unreal. Check bare body, dobok and gear without a live capture connection. Marker-only C3D is not a finished animation.

## NAMING

Raw trials: OS_<SessionDate>_<Subject>_<ID>_<ShortName>_<Variant>_T<take>, e.g. OS_20261029_P01_KCK-01_RoundBody_RearLeg_LeftLead_Stationary_Pad_T03. Include target, movement, outcome and landing in the variant/log when relevant. Unreal assets use underscores instead of hyphens (KCK_01) and omit the take suffix; keep a manifest linking each asset to its selected source trial and frame range. Sliding variants add SlideF, SlideB, SlideL, SlideR, SlideFL, SlideFR, SlideBL or SlideBR; use Still for the stationary baseline. For example, SLD-03_RoundBody_RearLeg_LeftLead_SlideF_Pad. Record slide distance and duration in the take manifest.

Counts are checklist rows, not recordings, takes or unique exported animations. Each row expands into its stated variants; calibration/reference and derived/reused rows are included. Shared source clips may satisfy several rows. Schedule only the needed phases and approved variants. SLD rows track sliding coverage separately from their stationary KCK/PNF sources; existing skip and counter captures can satisfy a direction when the motion matches.

# SUMMARY BY CATEGORY

| # | CATEGORY | ID PREFIX | ROWS | M1 | M2 | v1.0 | FUTURE |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | Calibration and reference | CAL | 10 | 10 | - | - | - |
| 2 | Ready stances, idles and guards | IDL | 19 | 2 | 7 | 9 | 1 |
| 3 | Footwork and movement | FTW | 33 | 4 | 6 | 23 | - |
| 4 | Chambers | CHM | 15 | 6 | 2 | 7 | - |
| 5 | Kicks | KCK | 34 | 5 | 2 | 15 | 12 |
| 6 | Punches and feints | PNF | 11 | - | 1 | 7 | 3 |
| 7 | Defense and clinch | DEF | 16 | - | 8 | 6 | 2 |
| 8 | Hit reactions | HIT | 14 | - | 4 | 10 | - |
| 9 | Falls, knockdowns and get-ups | FAL | 14 | - | - | 14 | - |
| 10 | Transitions and recovery | TRN | 13 | - | 6 | 7 | - |
| 11 | Match ceremony and flow | CER | 18 | - | 4 | 13 | 1 |
| 12 | Results and celebrations | RES | 13 | - | - | 12 | 1 |
| 13 | Fatigue and stamina | FAT | 5 | - | - | 5 | - |
| 14 | Referee and officials | REF | 16 | - | - | 15 | 1 |
| 15 | Coach and corner | COA | 7 | - | - | 7 | - |
| 16 | Menus and career (out of gear) | MNU | 15 | - | - | 15 | - |
| 17 | Training drills | TRG | 15 | - | - | 15 | - |
| 18 | Crowds and future sparring formats | FUT | 6 | - | - | 1 | 5 |
| 19 | Sliding strike variations | SLD | 14 | 2 | 4 | 8 | - |
|  | Total |  | 288 | 29 | 44 | 189 | 26 |

# 1   CALIBRATION AND REFERENCE

Per performer/session: record the lab-required calibration and references before action trials. Repeat subject calibration after marker changes. The lab operator handles camera/floor calibration separately. These rows are references, not game animation assets.

| RECORDED | CLEANED | IN ENGINE | ID | ANIMATION | VARIANTS TO RECORD | PHASE | NOTES |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | N/A | CAL-01 | Static calibration and T-pose reference | Lab-required static pose; T-pose reference 5 s | M1 | Use the actual template pose; T-pose alone is not universal subject calibration. |
|  |  | N/A | CAL-02 | A-pose reference | 5 s hold if useful for target fitting | M1 | Reference only; fit to the actual target rest pose and axes, not an assumed MetaHuman pose. |
|  |  | N/A | CAL-03 | Sync clap and stomp | Start and end of each take block | M1 | Sync optical trial and reference video; log the frame/time offset. |
|  |  | N/A | CAL-04 | Range of motion | Neck, shoulders, elbows, wrists, spine, hips, knees, ankles | M1 | Lab-directed ROM; check labels and solve across the full movement range. |
|  |  | N/A | CAL-05 | Neutral relaxed stand | 10 s | M1 | Base pose for comparison |
|  |  | N/A | CAL-06 | Walk and jog reference | Forward, backward and across volume | M1 | Check scale, floor, foot contacts and root travel. |
|  |  | N/A | CAL-07 | High kick flexibility reference | Slow front, side and round kicks to max height | M1 | Controlled comfortable range; inspect high-kick marker visibility and solve. |
|  |  | N/A | CAL-08 | Spin tracking test | Slow 360° turn, then fast spin | M1 | Tests occlusion handling before real spinning kicks |
|  |  | N/A | CAL-09 | Performer measurements and placement reference | Measurements required by the lab; front/back placement photos | M1 | Log subject ID, marker template, offsets, capture rate, units and axes. |
| ☐ | ☐ | N/A | CAL-10 | Optical visibility and export test | Guard, step, chamber, kick, fast turn and controlled jump | M1 | Inspect labels/gaps and export one test through MotionBuilder to Unreal before bulk capture. |

# 2   READY STANCES, IDLES AND GUARDS

Capture at least 10 seconds of clean cycles per idle. Trim loops to matching contacts and bounce phase. High, Cross, Mixed and Low guard postures remain undefined in GDD 8.7: approve reference poses before final capture. The starting guard reuses one of those four, not a fifth guard.

| RECORDED | CLEANED | IN ENGINE | ID | ANIMATION | VARIANTS TO RECORD | PHASE | NOTES |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  | IDL-01 | Sparring guard bounce (starting guard) | Left Lead & Right Lead | M1 | Primary idle, in the fighter's starting guard (GDD 10.1); loop |
|  |  |  | IDL-02 | Neutral guard bounce, tired | Left Lead & Right Lead | M2 | Lower hands, slower bounce; loop |
|  |  |  | IDL-03 | Neutral guard bounce, exhausted | Left Lead & Right Lead | v1.0 | Heavy breathing, flat-footed; loop |
|  |  |  | IDL-04 | High guard bounce | Left Lead & Right Lead | M2 | Posture still to be defined (GDD 8.7); loop |
|  |  |  | IDL-05 | Cross guard bounce | Left Lead & Right Lead | M2 | Posture still to be defined (GDD 8.7); loop |
|  |  |  | IDL-06 | Mixed guard bounce | Left Lead & Right Lead | v1.0 | Posture still to be defined (GDD 8.7); loop |
|  |  |  | IDL-07 | Flat-footed guard (no bounce) | Left Lead & Right Lead | v1.0 | Used after stoppages and at low stamina; loop |
|  |  |  | IDL-08 | Guard change: starting guard ↔ High | Both directions; Left Lead & Right Lead | M2 |  |
|  |  |  | IDL-09 | Guard change: starting guard ↔ Cross | Both directions; Left Lead & Right Lead | M2 |  |
|  |  |  | IDL-10 | Guard change: High ↔ Cross | Both directions; Left Lead & Right Lead | v1.0 |  |
|  |  |  | IDL-11 | Guard change: to and from Mixed and Low | Mixed/Low to and from each other guard; both stances | v1.0 | Include Mixed <-> Low and both directions; deduplicate the starting-guard pair. |
|  |  |  | IDL-12 | Stance switch in place (bounce switch) | Left→Right and Right→Left | M1 | A button; visible switch, required by M1 stance/leg story (GDD 8.13). |
|  |  |  | IDL-13 | Stance switch while advancing | Left→Right and Right→Left | v1.0 |  |
|  |  |  | IDL-14 | Stance switch while retreating | Left→Right and Right→Left | v1.0 |  |
|  |  |  | IDL-15 | Hop switch (double switch feint) | Left→Right→Left and Right→Left→Right | FUTURE |  |
|  |  |  | IDL-16 | Joon-bi ready stance hold | Hands in ready position; 5 s | M2 | Before shi-jak |
|  |  |  | IDL-17 | Charyeot attention stance hold | 5 s | M2 |  |
|  |  |  | IDL-18 | Relaxed standing idle (no guard) | Weight shifts; 20 s | v1.0 | During stoppages and menus |
|  |  |  | IDL-19 | Low guard bounce | Left Lead & Right Lead | v1.0 | Normal upright guard choice, not a crouching foul; posture still needs approval (GDD 8.7). |

# 3   FOOTWORK AND MOVEMENT

Record each move as a single step and as a repeated loop, in guard. These feed the movement Blend Space, so keep speed and bounce consistent. FTW-15/16 cover forward/back slides; FTW-32/33 add lateral/diagonal slides. These movement clips support, but do not replace, the sliding strike captures in section 19.

| RECORDED | CLEANED | IN ENGINE | ID | ANIMATION | VARIANTS TO RECORD | PHASE | NOTES |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  | FTW-01 | Step forward, small | Left Lead & Right Lead | M1 | Single step; returns to bounce |
|  |  |  | FTW-02 | Step back, small | Left Lead & Right Lead | M1 |  |
|  |  |  | FTW-03 | Advance loop (repeated steps forward) | Left Lead & Right Lead; normal and fast | M1 | Blend Space loop |
|  |  |  | FTW-04 | Retreat loop (repeated steps back) | Left Lead & Right Lead; normal and fast | M1 | Blend Space loop |
|  |  |  | FTW-05 | Step forward, long | Left Lead & Right Lead | M2 | Closes distance for body kicks |
|  |  |  | FTW-06 | Step back, long | Left Lead & Right Lead | M2 | Out of range |
|  |  |  | FTW-07 | Side step left | Left Lead & Right Lead | M2 |  |
|  |  |  | FTW-08 | Side step right | Left Lead & Right Lead | M2 |  |
|  |  |  | FTW-09 | Strafe loop left | Left Lead & Right Lead | v1.0 | Blend Space loop |
|  |  |  | FTW-10 | Strafe loop right | Left Lead & Right Lead | v1.0 | Blend Space loop |
|  |  |  | FTW-11 | Circle left (pivot around opponent) | Left Lead & Right Lead | v1.0 | Loop |
|  |  |  | FTW-12 | Circle right (pivot around opponent) | Left Lead & Right Lead | v1.0 | Loop |
|  |  |  | FTW-13 | Diagonal step forward-left and forward-right | Left Lead & Right Lead | v1.0 | Angle entries |
|  |  |  | FTW-14 | Diagonal step back-left and back-right | Left Lead & Right Lead | v1.0 |  |
|  |  |  | FTW-15 | Slide step in (drag rear foot) | Forward; both stances; single slide and loop | v1.0 | Taekwondo slide, not a walk |
|  |  |  | FTW-16 | Slide step out | Backward; both stances; single slide and loop | v1.0 |  |
|  |  |  | FTW-17 | Dash forward (quick step) | Left Lead & Right Lead | M2 | B button; explosive; closing to contact range triggers a clinch automatically into DEF-12 (GDD 6.4) |
|  |  |  | FTW-18 | Dash back (quick step) | Left Lead & Right Lead | M2 |  |
|  |  |  | FTW-19 | Dash side left and right | Left Lead & Right Lead | v1.0 |  |
|  |  |  | FTW-20 | Pivot turn 45° left and right | Left Lead & Right Lead | v1.0 | Re-angle to opponent |
|  |  |  | FTW-21 | Pivot turn 90° left and right | Left Lead & Right Lead | v1.0 |  |
|  |  |  | FTW-22 | Turn around 180° to face opponent | Clockwise and counter-clockwise | v1.0 | After being circled or after a missed spin |
|  |  |  | FTW-23 | Hop in place | Left Lead & Right Lead | v1.0 |  |
|  |  |  | FTW-24 | Stop from advance | Left Lead & Right Lead | v1.0 | Transition to bounce |
|  |  |  | FTW-25 | Stop from retreat | Left Lead & Right Lead | v1.0 | Transition to bounce |
|  |  |  | FTW-26 | Start advance from bounce | Left Lead & Right Lead | v1.0 |  |
|  |  |  | FTW-27 | Start retreat from bounce | Left Lead & Right Lead | v1.0 |  |
|  |  |  | FTW-28 | Boundary check (retreat stops at line, looks down) | Left Lead & Right Lead | v1.0 | Near the out-of-bounds line |
|  |  |  | FTW-29 | Walk forward (no guard) | Loop; start and stop | v1.0 | Entering and leaving the mat, menus |
|  |  |  | FTW-30 | Walk turn left and right (no guard) | 90° and 180° | v1.0 |  |
|  |  |  | FTW-31 | Jog in place and warm-up bounce (no guard) | Loop | v1.0 | Pre-match warm-up |
| ☐ | ☐ | ☐ | FTW-32 | Slide left and right | Both directions; Left Lead & Right Lead; single and loop | v1.0 | Maintain guard/facing. Capture actual travel and contacts; distinguish slide from dash or stance switch. |
| ☐ | ☐ | ☐ | FTW-33 | Slide diagonally | Forward-left/right and back-left/right; both stances | v1.0 | Single and repeated travel; log displacement and duration. Keep natural footwork and consistent facing. |

# 4   CHAMBERS

The chamber is the core of the Skill Stick system. Every chamber needs enter, hold loop and exit so techniques can branch from it.

| RECORDED | CLEANED | IN ENGINE | ID | ANIMATION | VARIANTS TO RECORD | PHASE | NOTES |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  | CHM-01 | Lead-leg chamber enter | Left Lead & Right Lead | M1 | From bounce to knee up |
|  |  |  | CHM-02 | Lead-leg chamber hold loop | Left Lead & Right Lead | M1 | Balanced; small hops allowed; loop |
|  |  |  | CHM-03 | Lead-leg chamber cancel (return to guard) | Left Lead & Right Lead | M1 | Fake attack: hold LB, then release (GDD 8.6) |
|  |  |  | CHM-04 | Rear-leg chamber enter | Left Lead & Right Lead | M1 |  |
|  |  |  | CHM-05 | Rear-leg chamber hold loop | Left Lead & Right Lead | M1 | Loop |
|  |  |  | CHM-06 | Rear-leg chamber cancel | Left Lead & Right Lead | M1 |  |
|  |  |  | CHM-07 | High chamber enter and hold (head-kick height) | Lead leg & Rear leg; Left Lead & Right Lead | M2 | Knee higher; loop |
|  |  |  | CHM-08 | Chamber hop forward | Lead leg & Rear leg; Left Lead & Right Lead | v1.0 | Skipping while chambered |
|  |  |  | CHM-09 | Chamber hop back | Lead leg & Rear leg; Left Lead & Right Lead | v1.0 |  |
|  |  |  | CHM-10 | Chamber drift (turn in place while chambered) | Lead leg & Rear leg; Left Lead & Right Lead | v1.0 | Re-aims the knee |
|  |  |  | CHM-11 | Chamber to feint (fake extension, rechamber) | Lead leg & Rear leg; Left Lead & Right Lead | v1.0 |  |
|  |  |  | CHM-12 | Chamber to stance switch landing | Lead leg & Rear leg; Left Lead & Right Lead | v1.0 | Lands in the other stance |
|  |  |  | CHM-13 | Rechamber after kick (retract to knee) | Every mapped kick; its scheduled phase | M2 | Extract from kick takes when available; do not wait until M2 for M1 kick recovery. |
|  |  |  | CHM-14 | Spin chamber (back-turn wind-up) enter and cancel | Spin from Left Lead & Right Lead | v1.0 | Start of spinning kicks |
| ☐ | ☐ | ☐ | CHM-15 | Slide while chambered | Eight directions; lead/rear chamber; both stances | v1.0 | Enter chamber, travel, hold or cancel. Use short natural shuffles/hops where needed; preserve support-foot contacts. Compare CHM-08/09. |

# 5   KICKS

Rows cover technique families and their variants. Use the capture rules above to plan feasible targets, movement and outcomes; retain one trial as the source for shared transitions. Jump rows marked N/A in Recorded are derived by default. Body/head values are game-design values from GDD 8.3 and 9; animation alone does not establish a legal score. Use section 19 for sliding kick coverage; an entry step followed by a stationary strike does not establish a slide during the strike.

| RECORDED | CLEANED | IN ENGINE | ID | ANIMATION | VARIANTS TO RECORD | PHASE | NOTES |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  | KCK-01 | Roundhouse kick (dollyo chagi), body | Lead leg & Rear leg; Left Lead & Right Lead | M1 | Core scoring kick; 2 points. Lead leg by default, rear leg with RT (GDD 9.1) |
|  |  |  | KCK-02 | Round kick, body, fast lead leg (bandal chagi) | Lead leg; Left Lead & Right Lead | FUTURE | Fast lead-leg roundhouse: not yet mapped (GDD 9.4) |
|  |  |  | KCK-03 | Round kick, head | Rear leg; Left Lead & Right Lead | M2 | 3 points |
|  |  |  | KCK-04 | Round kick, head, lead leg | Lead leg; Left Lead & Right Lead | v1.0 |  |
|  |  |  | KCK-05 | Skip round kick (slide in, lead leg) | Lead leg; Left Lead & Right Lead | v1.0 | Closes long distance |
|  |  |  | KCK-06 | Counter round kick while stepping back | Lead leg & Rear leg; Left Lead & Right Lead | v1.0 | Back-step counter |
|  |  |  | KCK-07 | Round kick counter to a turning opponent | Rear leg; both stances | v1.0 | Aim at a legal trunk/side target; contact on the back is not automatically a score. |
|  |  |  | KCK-08 | Cut kick (lead-leg side-on jam), body | Lead leg; Left Lead & Right Lead | M1 | Stops advancing opponents |
|  |  |  | KCK-09 | Side kick (yeop chagi), body and head | Lead & rear leg; both stances; body and head | M1 | M1 body priority; add head coverage for M2/v1.0. Body 2, head 3; RT rear leg, RB head (GDD 9.1). |
|  |  |  | KCK-10 | Push kick (mireo chagi), body | Lead leg & Rear leg; Left Lead & Right Lead | FUTURE | Not yet mapped (GDD 9.4) |
|  |  |  | KCK-11 | Front kick (ap chagi), body | Lead leg & Rear leg; Left Lead & Right Lead | FUTURE | Not yet mapped (GDD 9.4) |
|  |  |  | KCK-12 | Axe kick (naeryo chagi), head | Lead leg & Rear leg; Left Lead & Right Lead | v1.0 | Straight up and down |
|  |  |  | KCK-13 | Hook kick (huryeo chagi), body and head | Lead & rear leg; both stances; body and head | v1.0 | Body 2, head 3. RS opposite the kicking leg; RT changes leg and mirrors direction (GDD 9.1). |
|  |  |  | KCK-14 | Spin side kick (back kick, dwi chagi) | Spin from Left Lead & Right Lead; body and head | M1 | Turning kick; 4 points body, 6 head (GDD 9.2) |
|  |  |  | KCK-15 | Spin side kick, counter (opponent advancing) | Spin from Left Lead & Right Lead | M2 | Most common spinning counter |
|  |  |  | KCK-16 | Spin hook kick (dwi huryeo chagi) | Spin from Left Lead & Right Lead; head and body | M1 | M1 feasibility test with roundhouse (GDD 19); expand targets/variants for M2. Body 4, head 6 when registered as spinning. |
|  |  |  | KCK-17 | 360° back round kick (dwi dollyo chagi), body | Spin from Left Lead & Right Lead | FUTURE |  |
|  |  |  | KCK-18 | 360° back round kick, head | Spin from Left Lead & Right Lead | FUTURE |  |
|  |  |  | KCK-19 | Double kick (dubal dangseong), body–body | Starting lead and rear; both stances | FUTURE | Not yet mapped (GDD 9.4) |
|  |  |  | KCK-20 | Double kick, body–head | Starting lead and rear; both stances | FUTURE |  |
|  |  |  | KCK-21 | Triple round kick flurry | Both stances | FUTURE |  |
|  |  |  | KCK-22 | Switch round kick (switch then rear-leg round kick) | Both stances | v1.0 |  |
|  |  |  | KCK-23 | Tornado kick (dolgae chagi), body and head | From Left Lead & Right Lead; body and head | v1.0 | Unique jumping turning kick capture. Y then RS half circle down + half circle up; RB head. Input circle is not a prescribed 540-degree body rotation. Body 4, head 6 (GDD 9.2). |
|  |  |  | KCK-24 | Jumping back kick (twio dwi chagi), body | Spin from Left Lead & Right Lead | FUTURE |  |
| N/A |  |  | KCK-25 | Jump spin hook kick (dwi huryeo chagi), head and body | Spin from Left Lead & Right Lead | v1.0 | DERIVED: KCK-16 + TRN-12 shared launch/landing (GDD 16.4). Optional capture if reuse fails. Y, then Hold RT + RS Half Circle Down; RB for the head (GDD 7.2, 9.2) |
| N/A |  |  | KCK-26 | Jump round kick, body and head | Lead leg & Rear leg; Left Lead & Right Lead | v1.0 | DERIVED: KCK-01/03/04 + TRN-12 shared launch/landing (GDD 16.4). Optional capture if reuse fails. Y, then RS Left/Right, toward the lead leg; RT mirrors it to the back leg; RB for the head (GDD 7.2, 9.2) |
|  |  |  | KCK-27 | In-close round kick (fan kick / pull-back), head | Lead leg & Rear leg; Left Lead & Right Lead | FUTURE | Close-range clinch kick: not yet mapped (GDD 9.4) |
|  |  |  | KCK-28 | In-close axe kick, head | Lead leg & Rear leg; Left Lead & Right Lead | FUTURE | Close-range clinch kick: not yet mapped (GDD 9.4) |
|  |  |  | KCK-29 | Low hook kick in clinch (tagging the back of the head) | Lead leg & Rear leg; Left Lead & Right Lead | FUTURE |  |
|  |  |  | KCK-30 | Kick miss overshoot recovery | For round kick and spinning kicks | v1.0 | Overbalanced after a miss; recover to guard |
|  |  |  | KCK-31 | Spinning kick miss, lose orientation | Spin from Left Lead & Right Lead | v1.0 | Turns too far; resets facing |
| N/A |  |  | KCK-32 | Jump side kick (yeop chagi), body and head | Lead leg & Rear leg; Left Lead & Right Lead | v1.0 | DERIVED: KCK-09 + TRN-12 shared launch/landing (GDD 16.4). Optional capture if reuse fails. Y, then RS Up; RT for the back leg; RB for the head (GDD 7.2, 9.2) |
| N/A |  |  | KCK-33 | Jump hook kick (huryeo chagi), head and body | Lead leg & Rear leg; Left Lead & Right Lead | v1.0 | DERIVED: KCK-13 + TRN-12 shared launch/landing (GDD 16.4). Optional capture if reuse fails. Y, then RS Left/Right, toward the side opposite the lead leg; RT mirrors it to the lead leg’s side; RB for the head (GDD 7.2, 9.2) |
| N/A |  |  | KCK-34 | Jump axe kick (naeryo chagi), head | Lead leg & Rear leg; Left Lead & Right Lead | v1.0 | DERIVED: KCK-12 + TRN-12 shared launch/landing (GDD 16.4). Optional capture if reuse fails. Y, then RS Left/Right Quarter Circle Forward, Down (GDD 7.2, 9.2) |

# 6   PUNCHES AND FEINTS

Punches score only to the trunk protector. Feints must look like the start of a real technique.

| RECORDED | CLEANED | IN ENGINE | ID | ANIMATION | VARIANTS TO RECORD | PHASE | NOTES |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  | PNF-01 | Straight punch (jireugi), rear hand, body | Left Lead & Right Lead | M2 | X; trunk only, 1 point. Default straight punch for the basic match; pose fingers separately. |
|  |  |  | PNF-02 | Straight punch, lead hand, body | Left Lead & Right Lead | v1.0 |  |
|  |  |  | PNF-03 | Punch while stepping back | Left Lead & Right Lead | v1.0 | Creates space |
|  |  |  | PNF-04 | Repeated straight punches, body | Left Lead & Right Lead | v1.0 | Reference for repeated X presses; reuse single punches and recovery. No new double-punch input or combo string. |
|  |  |  | PNF-05 | Punch to break a clinch (push-punch) | Left Lead & Right Lead | FUTURE |  |
|  |  |  | PNF-06 | Lead-leg lift feint | Left Lead & Right Lead | v1.0 | Generic LB fake may reuse chamber enter/cancel. Check startup/cancel for every mapped technique, including jump and spin fakes (GDD 7.10). |
|  |  |  | PNF-07 | Rear-leg lift feint | Left Lead & Right Lead | v1.0 |  |
|  |  |  | PNF-08 | Step-in feint (half step, stop) | Left Lead & Right Lead | v1.0 |  |
|  |  |  | PNF-09 | Shoulder / hip turn feint (fake spin) | Left Lead & Right Lead | v1.0 | Sells a spin side kick |
|  |  |  | PNF-10 | Switch feint (fake switch, stay) | Left Lead & Right Lead | FUTURE |  |
|  |  |  | PNF-11 | Head / upper-body fake | Left Lead & Right Lead | FUTURE |  |

# 7   DEFENSE AND CLINCH

Use controlled pad contact or acted block recoil. Test partner visibility before paired work; capture roles separately if needed. Include enter, brief hold, impact response and recovery. LT body cover, LT + RS Up high cover, LT + RS Down leg check and LT + RS Left/Right evade all need coverage (GDD 8.8).

| RECORDED | CLEANED | IN ENGINE | ID | ANIMATION | VARIANTS TO RECORD | PHASE | NOTES |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  | DEF-01 | Arm block, body, lead side | Left Lead & Right Lead | M2 | Hold LT alone closes hands/arms against punches and body kicks; not a dropped/open guard (GDD 8.8). |
|  |  |  | DEF-02 | Arm block, body, rear side | Left Lead & Right Lead | M2 |  |
|  |  |  | DEF-03 | Arm block, head, lead side | Left Lead & Right Lead | M2 | Forearm raises to cover head; Active Defense high block (Hold LT + RS Up, GDD 8.8) |
|  |  |  | DEF-04 | Arm block, head, rear side | Left Lead & Right Lead | M2 |  |
|  |  |  | DEF-05 | Double-arm cover (both arms protect head) | Left Lead & Right Lead | v1.0 |  |
|  |  |  | DEF-06 | Parry a round kick (redirect with hand) | Left Lead & Right Lead | FUTURE |  |
|  |  |  | DEF-07 | Leg check / lift leg to block | Lead leg; Left Lead & Right Lead | v1.0 | Active Defense leg check (Hold LT + RS Down, GDD 8.8); short only — held too long it's the leg-lifting penalty (GDD 8.4) |
|  |  |  | DEF-08 | Evade: step back out of range | Left Lead & Right Lead | M2 | Distance defense |
|  |  |  | DEF-09 | Evade: lean back (sway) | Sway left/right and off-line; both stances | v1.0 | LT + RS Left/Right; include lateral sway or step off line, not only a backward lean (GDD 8.8). |
|  |  |  | DEF-10 | Evade: side step and pivot | Left and right; both stances | v1.0 | Sets up counters |
|  |  |  | DEF-11 | Evade: duck / crouch | Left Lead & Right Lead | v1.0 | Penalty behaviour reference only; no mapped duck attack/defense input. Do not treat normal Low Guard as a foul. |
|  |  |  | DEF-12 | Clinch enter (bodies meet, arms tangle) | Left Lead & Right Lead | M2 | Two roles; automatic contact state from dash or both advancing (GDD 6.4), not an extra clinch command. |
|  |  |  | DEF-13 | Clinch hold loop (pushing for position) | Left Lead & Right Lead | M2 | Two roles; contact idle only. Do not add unmapped grabbing or clinch attacks (GDD 9.4). |
|  |  |  | DEF-14 | Clinch break (kal-yeo separation) | Left Lead & Right Lead | M2 | Two roles; kal-yeo step-back separation. Use shared marks and timing if recorded separately. |
|  |  |  | DEF-15 | Clinch pivot (turn opponent in clinch) | Left and right | FUTURE | Clinch action: not yet mapped (GDD 9.4) |
|  |  |  | DEF-16 | Turn away from attack (back to opponent) | Left Lead & Right Lead | v1.0 | Penalty behaviour |

# 8   HIT REACTIONS

Performers react to pad contact or a partner's controlled touch; exaggerate slightly. Record every reaction from both stances and return to guard.

| RECORDED | CLEANED | IN ENGINE | ID | ANIMATION | VARIANTS TO RECORD | PHASE | NOTES |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  | HIT-01 | Minor reaction, trunk | Direction: Front, Left, Right, Back | M2 | Additive-ready; short |
|  |  |  | HIT-02 | Minor reaction, head | Direction: Front, Left, Right, Back | M2 | Acted/reference response; no head impact required. Additive conversion in cleanup. |
|  |  |  | HIT-03 | Normal reaction, trunk | Direction: Front, Left, Right, Back | M2 | Partial body; 1 step |
|  |  |  | HIT-04 | Normal reaction, head | Direction: Front, Left, Right, Back | M2 |  |
|  |  |  | HIT-05 | Heavy reaction, trunk (stagger) | Direction: Front, Left, Right, Back | v1.0 | 2–3 steps; recover to guard |
|  |  |  | HIT-06 | Heavy reaction, head (stagger) | Direction: Front, Left, Right, Back | v1.0 |  |
|  |  |  | HIT-07 | Loss of balance and recover | Forward, back, left, right | v1.0 | Arms out, regains stance |
|  |  |  | HIT-08 | Hit while chambered (knocked off chamber) | Lead leg & Rear leg; Left Lead & Right Lead | v1.0 |  |
|  |  |  | HIT-09 | Hit during spin (interrupted spinning kick) | Spin from Left Lead & Right Lead | v1.0 |  |
|  |  |  | HIT-10 | Kick blocked on arm (attacker's reaction) | Per kick family: round, side, spinning | v1.0 | Recoil into guard |
|  |  |  | HIT-11 | Block absorbs heavy kick (defender pushed back) | Left Lead & Right Lead | v1.0 |  |
|  |  |  | HIT-12 | Punched in trunk (minor push back) | Left Lead & Right Lead | v1.0 |  |
|  |  |  | HIT-13 | Groin / illegal low kick reaction | Left Lead & Right Lead | v1.0 | Acted foul response; no actual groin contact. |
|  |  |  | HIT-14 | Standing count reaction (dazed, recover) | Left Lead & Right Lead | v1.0 | Referee count after a heavy head kick |

# 9   FALLS, KNOCKDOWNS AND GET-UPS

Capture on crash mats with performers who can fall safely. No performer should be struck hard.

| RECORDED | CLEANED | IN ENGINE | ID | ANIMATION | VARIANTS TO RECORD | PHASE | NOTES |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  | FAL-01 | Knockdown fall backward | From head kick and trunk kick | v1.0 | Captured on mats |
|  |  |  | FAL-02 | Knockdown fall forward |  | v1.0 |  |
|  |  |  | FAL-03 | Knockdown fall to the side | Left and right | v1.0 |  |
|  |  |  | FAL-04 | Spinning / off-balance fall | Left and right | v1.0 |  |
|  |  |  | FAL-05 | Slip / trip on mat (no contact) | Left Lead & Right Lead | v1.0 | Non-hit fall path; game logic classifies Falling penalty separately from hit-triggered knockdown (GDD 8.10). |
|  |  |  | FAL-06 | Fall after a missed spinning kick | Spin from Left Lead & Right Lead | v1.0 |  |
|  |  |  | FAL-07 | Tangled-legs fall in clinch | Two performers | v1.0 |  |
|  |  |  | FAL-08 | Grounded idle on back | Loop | v1.0 |  |
|  |  |  | FAL-09 | Grounded idle on front | Loop | v1.0 |  |
|  |  |  | FAL-10 | Grounded idle on side | Left and right; loop | v1.0 |  |
|  |  |  | FAL-11 | Get-up from back | Quick and slow (hurt) | v1.0 | Ends in guard |
|  |  |  | FAL-12 | Get-up from front | Quick and slow | v1.0 |  |
|  |  |  | FAL-13 | Get-up from side | Left and right | v1.0 |  |
|  |  |  | FAL-14 | Sit up and check injury, then stand |  | v1.0 | Stoppage flow |

# 10   TRANSITIONS AND RECOVERY

Coverage rows for linking states. Extract usable pieces from longer takes and log the source frame range; capture pickups only where the source is missing or fails to blend. Never count a shared clip as a new capture requirement.

| RECORDED | CLEANED | IN ENGINE | ID | ANIMATION | VARIANTS TO RECORD | PHASE | NOTES |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  | TRN-01 | Kick landing forward to guard | Per kick family; both stances | M2 | Kicking foot lands ahead into the logged destination stance; not always the original lead foot. |
|  |  |  | TRN-02 | Kick landing back to guard (return foot) | Per kick family; both stances | M2 |  |
|  |  |  | TRN-03 | Kick landing in switched stance | Per kick family | v1.0 |  |
|  |  |  | TRN-04 | Rechamber into second kick | Round→round, round→head, cut→round | v1.0 | Player-triggered follow-up, not a fixed combo string; share rechamber clips where possible. |
|  |  |  | TRN-05 | Spin landing to guard, facing opponent | Spin from Left Lead & Right Lead | M2 |  |
|  |  |  | TRN-06 | Recover from dash to bounce | Left Lead & Right Lead | v1.0 |  |
|  |  |  | TRN-07 | Recover from clinch break to bounce | Left Lead & Right Lead | v1.0 |  |
|  |  |  | TRN-08 | Guard to relaxed stand (on kal-yeo / keu-man) | Left Lead & Right Lead | M2 | Referee stops action |
|  |  |  | TRN-09 | Relaxed stand to guard (on kye-sok) | Left Lead & Right Lead | M2 | Action resumes |
|  |  |  | TRN-10 | Return to start mark (walk back, turn, face) |  | v1.0 | After a stoppage |
|  |  |  | TRN-11 | Joon-bi to fighting guard (on shi-jak) | Left Lead & Right Lead | M2 | Match start |
| ☐ | ☐ | ☐ | TRN-12 | Shared jump launch and landing | Both stances; grounded takeoff, airborne transition, landing to guard | v1.0 | Layer/blend under grounded side, roundhouse, hook, axe and spin hook. Preserve lift-off/landing timing, root travel and foot contacts; bespoke capture only if needed (GDD 16.4). |
| ☐ | ☐ | ☐ | TRN-13 | Sliding attack recovery and cancel | Eight directions; both stances; hit, miss, block and fake cancel | v1.0 | Per technique family: continue travel or stop into guard. Reuse SLD take tails; capture pickups only for missing momentum/foot transitions. |

# 11   MATCH CEREMONY AND FLOW

Final characters wear match gear. Performers stay in optical marker suits. Mimic gear clearance and use visibility-tested props for adjustment actions; do not obscure body markers with a dobok or protector.

| RECORDED | CLEANED | IN ENGINE | ID | ANIMATION | VARIANTS TO RECORD | PHASE | NOTES |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  | CER-01 | Walk onto the mat to start mark | Chung side and Hong side | M2 |  |
|  |  |  | CER-02 | Charyeot (attention) on command |  | M2 |  |
|  |  |  | CER-03 | Kyeongrye (bow) to opponent |  | M2 |  |
|  |  |  | CER-04 | Kyeongrye to referee |  | v1.0 |  |
|  |  |  | CER-05 | Joon-bi (ready) on command |  | M2 |  |
|  |  |  | CER-06 | Walk to corner at round end |  | v1.0 |  |
|  |  |  | CER-07 | Sit in corner chair |  | v1.0 |  |
|  |  |  | CER-08 | Seated rest between rounds (loop) | Fresh and tired | v1.0 | Breathing, drinking water |
|  |  |  | CER-09 | Listen to coach (nodding, seated) |  | v1.0 |  |
|  |  |  | CER-10 | Stand up from chair and walk back to mark |  | v1.0 |  |
|  |  |  | CER-11 | Adjust helmet |  | v1.0 |  |
|  |  |  | CER-12 | Adjust chest protector straps |  | v1.0 |  |
|  |  |  | CER-13 | Adjust gloves / foot guards |  | v1.0 |  |
|  |  |  | CER-14 | Tie / fix belt |  | v1.0 | Share source with MNU-07. Fingers and belt contacts need hand animation/IK beyond the body solve. |
|  |  |  | CER-15 | Handshake / glove touch with opponent | Two performers | v1.0 | Start and end of match |
|  |  |  | CER-16 | Bow to coach after match |  | v1.0 |  |
|  |  |  | CER-17 | Walk off the mat | Winner and loser versions | v1.0 |  |
|  |  |  | CER-18 | Coach video review request (raise card) | Coach performer | FUTURE | Video review (GDD 8.11) |

# 12   RESULTS AND CELEBRATIONS

Respectful celebrations only; no taunts.

| RECORDED | CLEANED | IN ENGINE | ID | ANIMATION | VARIANTS TO RECORD | PHASE | NOTES |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  | RES-01 | Scoring reaction (small fist pump, back to guard) | Left Lead & Right Lead | v1.0 | After scoring |
|  |  |  | RES-02 | Frustration after conceding (short, controlled) | Left Lead & Right Lead | v1.0 |  |
|  |  |  | RES-03 | Round won (nod, step back) |  | v1.0 |  |
|  |  |  | RES-04 | Round lost (exhale, reset) |  | v1.0 |  |
|  |  |  | RES-05 | Winner's hand raised by referee | Fighter/referee roles; Chung and Hong winners | v1.0 | Pair with REF-14; one shared capture may satisfy both rows. Hand contact needs cleanup. |
|  |  |  | RES-06 | Loser stands during declaration |  | v1.0 |  |
|  |  |  | RES-07 | Winner bows to crowd |  | v1.0 |  |
|  |  |  | RES-08 | Winner kneels / arms raised (big win) |  | v1.0 | Finals |
|  |  |  | RES-09 | Loser applauds opponent |  | v1.0 |  |
|  |  |  | RES-10 | Opponents embrace after match | Two performers | v1.0 |  |
|  |  |  | RES-11 | Coach celebrates with fighter | Two roles; embrace or shoulder pat | v1.0 | Lift only if separately planned and safely performed; body contact may obscure markers. |
|  |  |  | RES-12 | Podium: step up, receive medal, bow head | Gold, silver, bronze positions | v1.0 | Career events |
|  |  |  | RES-13 | Podium photo pose | 3 variations | FUTURE |  |

# 13   FATIGUE AND STAMINA

Layer-ready breathing and posture changes for low stamina. Keep the lower body consistent with the guard idles.

| RECORDED | CLEANED | IN ENGINE | ID | ANIMATION | VARIANTS TO RECORD | PHASE | NOTES |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  | FAT-01 | Heavy breathing in guard (additive) | Left Lead & Right Lead | v1.0 | Upper body only |
|  |  |  | FAT-02 | Hands on hips / knees during stoppage |  | v1.0 |  |
|  |  |  | FAT-03 | Slow recovery after big spinning attack | Spin from Left Lead & Right Lead | v1.0 |  |
|  |  |  | FAT-04 | Wipe face / shake out legs |  | v1.0 |  |
|  |  |  | FAT-05 | Stretching leg during stoppage | Left and right | v1.0 |  |

# 14   REFEREE AND OFFICIALS

Separate suited performer; final character wears referee uniform. Verify command gestures with the current official reference and a qualified referee before final capture. This list names coverage; it does not define the exact signal choreography. Finger counts require separate finger animation.

| RECORDED | CLEANED | IN ENGINE | ID | ANIMATION | VARIANTS TO RECORD | PHASE | NOTES |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  | REF-01 | Referee ready stance between fighters | Loop | v1.0 |  |
|  |  |  | REF-02 | Charyeot command gesture |  | v1.0 |  |
|  |  |  | REF-03 | Kyeongrye command gesture |  | v1.0 |  |
|  |  |  | REF-04 | Joon-bi command gesture |  | v1.0 |  |
|  |  |  | REF-05 | Shi-jak command gesture (start) |  | v1.0 |  |
|  |  |  | REF-06 | Kal-yeo command (step in, separate fighters) | Two fighters optional | v1.0 |  |
|  |  |  | REF-07 | Kye-sok command gesture (continue) |  | v1.0 |  |
|  |  |  | REF-08 | Keu-man command gesture (stop) |  | v1.0 |  |
|  |  |  | REF-09 | Gam-jeom declaration (point at fighter, signal) | Toward Chung and toward Hong | v1.0 |  |
|  |  |  | REF-10 | Knockdown count (counting with fingers) |  | v1.0 | Body capture records arm/hand motion; finger counts must be hand-keyed or captured separately. |
|  |  |  | REF-11 | Time-out / injury stoppage gesture |  | v1.0 |  |
|  |  |  | REF-12 | Call medic |  | v1.0 |  |
|  |  |  | REF-13 | Video review acknowledgment |  | FUTURE |  |
|  |  |  | REF-14 | Declare winner (raise fighter's hand) | Chung winner and Hong winner | v1.0 | Paired with RES shots |
|  |  |  | REF-15 | Referee idle walking the mat (follows fighters) | Loop; left and right | v1.0 |  |
|  |  |  | REF-16 | Judges seated with scoring devices | Loop | v1.0 | Judges' tables around the mat (GDD 6.3) |

# 15   COACH AND CORNER

Separate performer in optical marker suit; final character wears coach attire. Use visibility-tested chair, towel and water props or consistent stand-ins.

| RECORDED | CLEANED | IN ENGINE | ID | ANIMATION | VARIANTS TO RECORD | PHASE | NOTES |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  | COA-01 | Coach seated idle (loop) |  | v1.0 |  |
|  |  |  | COA-02 | Coach shouting instructions (standing) |  | v1.0 |  |
|  |  |  | COA-03 | Coach clapping |  | v1.0 |  |
|  |  |  | COA-04 | Coach frustration (hands on head) |  | v1.0 |  |
|  |  |  | COA-05 | Coach celebration |  | v1.0 |  |
|  |  |  | COA-06 | Coach giving advice between rounds (leaning in) | Paired with CER seated rest | v1.0 |  |
|  |  |  | COA-07 | Coach handing water / towel |  | v1.0 |  |

# 16   MENUS AND CAREER (OUT OF GEAR)

Final fighter wears dobok and belt without sparring gear. Source performer stays in the optical marker suit. Use props/stand-ins for gear-up actions, then align fingers, straps and clothing contacts in cleanup.

| RECORDED | CLEANED | IN ENGINE | ID | ANIMATION | VARIANTS TO RECORD | PHASE | NOTES |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  | MNU-01 | Menu idle: relaxed stand in dobok | 3 variations; loop | v1.0 | Main menu and fighter profile |
|  |  |  | MNU-02 | Menu idle: arms crossed | Loop | v1.0 |  |
|  |  |  | MNU-03 | Menu idle: light bounce, shaking out | Loop | v1.0 |  |
|  |  |  | MNU-04 | Turn to camera and bow |  | v1.0 | Fighter selected |
|  |  |  | MNU-05 | Fighter profile pose: ready stance |  | v1.0 |  |
|  |  |  | MNU-06 | Fighter profile pose: guard | Left Lead & Right Lead | v1.0 |  |
|  |  |  | MNU-07 | Tie belt |  | v1.0 | Share CER-14 source; fingers, knot and belt deformation require additional animation. |
|  |  |  | MNU-08 | Put on and fasten chest protector |  | v1.0 | Gear-up sequence |
|  |  |  | MNU-09 | Put on and fasten helmet |  | v1.0 |  |
|  |  |  | MNU-10 | Put on gloves and foot guards |  | v1.0 |  |
|  |  |  | MNU-11 | Take off helmet after match |  | v1.0 |  |
|  |  |  | MNU-12 | Sit on locker-room bench (loop) |  | v1.0 |  |
|  |  |  | MNU-13 | Walk through dojang / locker room | Loop | v1.0 |  |
|  |  |  | MNU-14 | Grading exam: kneel, receive new belt, bow |  | v1.0 | Rank promotion |
|  |  |  | MNU-15 | Grading exam: examiner presents belt | Examiner performer | v1.0 |  |

# 17   TRAINING DRILLS

Suited kicker and pad holder. Capture together only after a multi-subject visibility test; otherwise record each role against the same marked target and timing. Record prop dimensions/locations for engine contact alignment.

| RECORDED | CLEANED | IN ENGINE | ID | ANIMATION | VARIANTS TO RECORD | PHASE | NOTES |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  | TRG-01 | Pad holder: hold paddle at body height | Left and right side; loop | v1.0 | Partner for kicking drills |
|  |  |  | TRG-02 | Pad holder: hold paddle at head height | Left and right side; loop | v1.0 |  |
|  |  |  | TRG-03 | Pad holder: absorb kick reaction | Body and head height | v1.0 |  |
|  |  |  | TRG-04 | Pad holder: moving paddle (step back, present) | Loop | v1.0 |  |
|  |  |  | TRG-05 | Kicking paddle drill: rapid round kicks | Left Lead & Right Lead | v1.0 |  |
|  |  |  | TRG-06 | Heavy bag / standing target kicks | Round, side and spin side kick | v1.0 |  |
|  |  |  | TRG-07 | Reaction target drill (turn and kick) | Left Lead & Right Lead | v1.0 |  |
|  |  |  | TRG-08 | Shadow sparring loop | Left Lead & Right Lead | v1.0 | 30 s continuous |
|  |  |  | TRG-09 | Chamber hold balance drill | Lead leg & Rear leg; Left Lead & Right Lead | v1.0 |  |
|  |  |  | TRG-10 | Stretching: leg swings (front, side) | Left and right | v1.0 |  |
|  |  |  | TRG-11 | Stretching: splits and hurdler stretch |  | v1.0 |  |
|  |  |  | TRG-12 | Jump rope loop |  | v1.0 |  |
|  |  |  | TRG-13 | Conditioning: fast feet / ladder footwork | Loop | v1.0 |  |
|  |  |  | TRG-14 | Instructor demonstration pose (pointing, explaining) |  | v1.0 | Lessons |
| ☐ | ☐ | ☐ | TRG-15 | Training partner wipes mirror | One hand then the other; looping circles; enter and exit | v1.0 | Wax On Wax Off training easter egg (GDD 6.5). Use a non-reflective stand-in surface and cloth prop; hand contact needs cleanup. |

# 18   CROWDS AND FUTURE SPARRING FORMATS

Venue crowd coverage (FUT-05) is v1.0. Capture the other rows only when their Future format is scheduled. Para sets require appropriate athletes and format-specific rules; youth sets require suitable performers and production arrangements.

| RECORDED | CLEANED | IN ENGINE | ID | ANIMATION | VARIANTS TO RECORD | PHASE | NOTES |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  | FUT-01 | Team Championship: tag in / tag out at the line | Entering and leaving fighter | FUTURE | Team events |
|  |  |  | FUT-02 | Team bench idle and reactions | Loop | FUTURE |  |
|  |  |  | FUT-03 | Para taekwondo sparring set (guards, footwork, kicks, reactions) | Per classification; captured with para athletes | FUTURE | Follow WT Para rules (e.g. no head kicks) |
|  |  |  | FUT-04 | Cadet and junior performer set (core idles, kicks, reactions) | Smaller performers | FUTURE | Proportion-accurate youth fighters |
|  |  |  | FUT-05 | Crowd: seated idle, cheer, applaud, groan | Seated idle, cheer, applaud, groan and raise sign; loops | v1.0 | v1.0 venue crowds, including score-triggered crowd signs (GDD 6.2 and 6.5). Hand-key fingers and sign contacts. |
|  |  |  | FUT-06 | Commentator desk idle | Loop | FUTURE | Commentary (GDD 13) |

# 19   SLIDING STRIKE VARIATIONS

Record sliding kicks and punches as deliberate variations of the mapped techniques (GDD 7.4). The strike, leg/hand choice, target and points stay the same; the fighter travels through the technique. Capture an actual moving performance with its root path, support-foot pivot and landing.

Directions use the fighter facing the opponent at the start of the take: F forward, B back, L left, R right, FL forward-left, FR forward-right, BL back-left and BR back-right. Use all eight directions for full v1.0 coverage. For turns, keep the starting frame of reference and log the resulting path; slide direction and spin direction are separate variants.

M1 priority: forward/back body side and roundhouse from both stances, with the applicable lead/rear leg choices. Capture their lateral and diagonal variants for v1.0. Add cut, spinning and punch slide coverage for M2. Other rows follow their listed phase. Each row covers multiple variants, not one recording.

For each required direction, log source/destination stance, striking leg or hand, target height, slide displacement, duration, contact frame and take ID. Keep a stationary baseline. Capture the strike during the travel, not only after an entry step. Check stationary-to-slide, slide-to-still, slide-to-guard and fake-cancel transitions. Hit/miss/block and landing coverage can be shared by family; do not multiply every outcome into every combination.

SLD-09 to SLD-13 are derived by default from moving grounded sources plus TRN-12. Accept the assembled jump only after checking its root path, lift-off, landing and facing. Capture a dedicated moving jump if reuse fails. The travelling Tornado Kick needs a unique performance. Never force an awkward direction into a false foot slide; record the natural step/hop solution or flag that variant for a pickup.

| RECORDED | CLEANED | IN ENGINE | ID | ANIMATION | VARIANTS TO RECORD | PHASE | NOTES |
| --- | --- | --- | --- | --- | --- | --- | --- |
| ☐ | ☐ | ☐ | SLD-01 | Sliding cut kick | 8 directions; lead leg; both stances; body | M2 | KCK-08. Record the jam during travel; preserve chamber, support-foot motion and recovery. |
| ☐ | ☐ | ☐ | SLD-02 | Sliding side kick | 8 directions; lead/rear; both stances; body/head | M1 | KCK-09. M1 forward/back body first; remaining directions/targets by v1.0. Preserve hip turn and landing. |
| ☐ | ☐ | ☐ | SLD-03 | Sliding roundhouse kick | 8 directions; lead/rear; both stances; body/head | M1 | KCK-01/03/04. M1 forward/back body first. Reuse KCK-05/06 where their direction/technique match; log the source. |
| ☐ | ☐ | ☐ | SLD-04 | Sliding hook kick | 8 directions; lead/rear; both stances; body/head | v1.0 | KCK-13. Preserve the hooking path, foot pivot and rechamber while travelling. |
| ☐ | ☐ | ☐ | SLD-05 | Sliding axe kick | 8 directions; lead/rear; both stances; head | v1.0 | KCK-12. Keep the rising/dropping leg path and a controlled travelling landing. |
| ☐ | ☐ | ☐ | SLD-06 | Sliding spin side kick | 8 directions; from both stances; body/head | M2 | KCK-14/15. Record root travel separately from the turn; check pivot, facing and balance. |
| ☐ | ☐ | ☐ | SLD-07 | Sliding spin hook kick | 8 directions; from both stances; body/head | M2 | KCK-16. Check optical tracking through the turn and the moving support-foot contacts. |
| ☐ | ☐ | ☐ | SLD-08 | Travelling Tornado Kick | 8 directions; from both stances; body/head | v1.0 | KCK-23. Unique moving capture; log takeoff/landing, root path and facing. Use natural steps/hops. |
| N/A | ☐ | ☐ | SLD-09 | Travelling jump side kick | 8 directions; lead/rear; both stances; body/head | v1.0 | DERIVED: SLD-02 + TRN-12; paired with KCK-32. Verify travel and landing; optional pickup if needed. |
| N/A | ☐ | ☐ | SLD-10 | Travelling jump roundhouse | 8 directions; lead/rear; both stances; body/head | v1.0 | DERIVED: SLD-03 + TRN-12; paired with KCK-26. Verify travel and landing; optional pickup if needed. |
| N/A | ☐ | ☐ | SLD-11 | Travelling jump hook kick | 8 directions; lead/rear; both stances; body/head | v1.0 | DERIVED: SLD-04 + TRN-12; paired with KCK-33. Verify travel and landing; optional pickup if needed. |
| N/A | ☐ | ☐ | SLD-12 | Travelling jump axe kick | 8 directions; lead/rear; both stances; head | v1.0 | DERIVED: SLD-05 + TRN-12; paired with KCK-34. Verify travel and landing; optional pickup if needed. |
| N/A | ☐ | ☐ | SLD-13 | Travelling jump spin hook | 8 directions; from both stances; body/head | v1.0 | DERIVED: SLD-07 + TRN-12; paired with KCK-25. Verify travel and landing; optional pickup if needed. |
| ☐ | ☐ | ☐ | SLD-14 | Sliding straight punch | 8 directions; lead/rear hand; both stances; trunk | M2 | PNF-01/02/03. X, trunk only. Capture travel through the punch and recovery; reuse PNF-03 for matching backward motion. |

# CAPTURE SESSION LOG

One row per capture block or calibration change. Link the raw trial folder, subject/template and detailed take manifest. Keep selected takes, rejected/pickup notes, marker changes, FPS, axes/units, frame ranges, video sync and exports together.

| DATE | LOCATION | PERFORMERS | SHOT IDS RECORDED | RAW TRIAL FOLDER | NOTES |
| --- | --- | --- | --- | --- | --- |

# CAPTURE REFERENCES

Project references: Docs/GDD_Open_Stance.docx v0.11, sections 6.4, 6.5, 7.4, 7.10, 8.6-8.10, 9, 16.2-16.4, 19 and 20.1; Docs/Mocap_Marker_Set.md; Docs/Vicon_Nexus_Test.md; Resources/Models/Animation/README.md.

Vicon subject calibration: https://www.vicon.com/support/faqs/why-should-i-complete-a-subject-calibration-within-nexus/

Vicon processed C3D export: https://vicon-help.atlassian.net/wiki/spaces/Nexus220/pages/897714541/Configure+file+export+pipeline+operations

Before final capture, confirm the installed lab software, marker template, solver, partner tracking and export path with the operator. Approve unresolved guard poses and referee signals with the practitioner/referee. These choices must be settled before their production rows can be signed off.